|  | Construction Diary Entry Review |  |  |
| --- | --- | --- | --- |
| Instructions for Use: This checklist is not intended to assure that all conditions defined by the contract are met. This checklist is a tool used for each project built with Federal Aid Funds to document minimum quality assurance activities that are performed by the LPA and/or NDOT at critical times during construction. This form should be completed by the LPA RC and/or State Representative. The LPA RC and/or NDOT State Representative is responsible for adding a copy of the completed checklist to the project correspondence log in SiteManager. |  |  |  |
| Local Public Agency (LPA): |  | LPA Responsible Charge: |  |
| State Project No.: |  | Project Name and Location: |  |
| State Control No.: |  | Date of Review: | This Form was Completed By: |

Diary/Daily Reports

| Item # |  | Task Description or Questions | Completed |  |  | If No, Define Corrective Action | Details or Information Used to Verify Content | Additional Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Yes | No | N/A |  |  |  |
| 1. | Did the report include the weather conditions? |  |  |  |  |  |  |  |
| 2. | Did the report include the current controlling operation? |  |  |  |  |  |  |  |
| 3. | Did the report specify the work activities performed on that day/week? |  |  |  |  |  |  |  |
| 4. | Were the pay quantities for the day’s activities measured and documented? |  |  |  |  |  |  |  |
| 5. | If a major event (accident, emergency, form failure, etc.) occurred, was it documented? |  |  |  |  |  |  |  |
| 6. | Did the report include a record of important phone calls, conversations, or verbal discussions with the contractor relative to the work? |  |  |  |  |  |  |  |
| 7. | Did the report include any understanding with the contractor or his/her representative and any verbal instructions given to the contractor? |  |  |  |  |  |  |  |
| 8. | Did the report include a record of major equipment or sizeable work forces being moved onto or away from the job? |  |  |  |  |  |  |  |
| 9. | Did the report include the general locations where equipment is working, where equipment not working, or idle for repairs? |  |  |  |  |  |  |  |
| 10. | Did the report include any documentation of communication with property owners? |  |  |  |  |  |  |  |
| 11. | If an official visitor was present, was the name and purpose of their visit documented? |  |  |  |  |  |  |  |
| 12. | If any material was rejected, did the report record reasons for that decision? |  |  |  |  |  |  |  |
| 13. | If substandard materials were incorporated in the project, was the justification documented in the diary? |  |  |  |  |  |  |  |
| 14. | If any phase of construction was shut down, by LPA RC, was justification documented? |  |  |  |  |  |  |  |
| 15. | Did the report account for any time spent by contractor’s workers or equipment on disputable items of work? |  |  |  |  |  |  |  |
| 16. | Did the report describe any delays to the work and the duration of the delay? |  |  |  |  |  |  |  |
| 17. | Did the report note any unusual conditions, if any, such as: high water, bridge failures, slides, etc.? |  |  |  |  |  |  |  |
| 18. | Did the report include the progress of surveying and staking? |  |  |  |  |  |  |  |
| 19. | Did the report denote the running total of working days? |  |  |  |  |  |  |  |
| 20. | Was the internal time allowance completed within the contract requirements? |  |  |  |  |  |  |  |
| 21. | Were the liquidated damages or incentive assessed and documented? |  |  |  |  |  |  |  |
| 22. |  |  |  |  |  |  |  |  |
| 23. |  |  |  |  |  |  |  |  |
| 24. |  |  |  |  |  |  |  |  |
| 25. |  |  |  |  |  |  |  |  |
| 26. |  |  |  |  |  |  |  |  |
| 27. |  |  |  |  |  |  |  |  |