|  | Project Closeout LPA RC Final Review |  |  |
| --- | --- | --- | --- |
| Instructions for Use: This checklist is to be completed by the LPA RC after they have received Checklist 14-10 and the project files from the CE. Prior to completing this checklist, the LPA RC must review the program agreement, construction contract, special provisions, and project correspondence. The LPA RC will complete this checklist and submit a hard copy along with the project files to the NDOT State Rep. Refer to the "NDOT Final Review Process Manual", available on the NDOT Website, for detailed instructions. Upon completion, the LPA RC will send this completed checklist to the State Rep for concurrence and signature. The NDOT State Rep will save a copy of this completed checklist under the SiteManager correspondance log. |  |  |  |
| Local Public Agency (LPA): |  | LPA Responsible Charge: |  |
| State Project No.: |  | Project Name and Location: |  |
| State Control No.: |  | Date of Review: | This Form was Completed By: |
| NDOT State Rep Approval: |  |  |  |

| Item # | Task Description or Questions |  | Completed |  |  | If No, Define Corrective Action | Details or Information Used to Verify Content | Additional Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Yes | No | N/A |  |  |  |
| 1. | Has the LPA - RC and State Rep received the Project Completion Notification from the CE? |  |  |  |  |  |  |  |
| 2. | Has the State Rep sent the Project Completion Notification to the DORConst-CompletionNotification@nebraska.gov mail group? |  |  |  |  |  |  |  |
| 3. | Has the LPA - CE entered the Project Completion Date in SiteManager? |  |  |  |  |  |  |  |
| 4. |  | Have all pay items and quantities been reviewed in accordance with the Documentation Verification Section of the NDOT Final Review Process Manual? |  |  |  |  |  |  |
| 5. |  | Is there documentation in the comp file that addresses the major items for overrun or under run? |  |  |  |  |  |  |
| 6. |  | If NDOT signs are damaged during construction, is there a letter in the file documenting the deductions? |  |  |  |  |  |  |
| 7. |  | If a project has a time extension, is there documentation to justify the number of days? |  |  |  |  | Check time extensions due to change orders, additional work, etc. |  |
| 8. |  | If a Time Extension has been granted, is there documentation to justify the extension? |  |  |  |  |  |  |
| 9. |  | Have all discrepancies noted in SiteManager been resolved? |  |  |  |  |  |  |
| 10. |  | Has the Quantity Acceptance Letter been sent to the contractor? |  |  |  |  |  | The contractor is given 14 days to respond to this letter. No response implies concurrance. |
| 11. |  | Has the final Payroll Received Date been entered in the Checklist Events Date Module of SiteManager? |  |  |  |  |  |  |
| 12. |  | Have As-Built plans been prepared? |  |  |  |  |  |  |
| 13. |  | Has the LPA RC sent the project completion notification to the NDOT State Rep for Distribution within NDOT? |  |  |  |  |  |  |
| 14. |  | Does all item documentation equal the pay quantities shown on the Final Estimate? |  |  |  |  |  |  |