|  | Project Closeout CE Final Review Process |  |  |
| --- | --- | --- | --- |
| Instructions for Use: This checklist is to be completed by the CE once the project and all contract related documentation is completed. Prior to completing this checklist, the CE must review the program agreement, construction contract, special provisions, and project correspondence. The CE will complete this checklist and submit a hard copy along with the project files to the LPA RC. Refer to the "NDOT Final Review Process Manual", available on the NDOT website, for detailed instructions. |  |  |  |
| Local Public Agency (LPA): |  | LPA Responsible Charge: |  |
| State Project No.: |  | Project Name and Location: |  |
| State Control No.: |  | Date of Review: | This Form was Completed By: |

| Item # | Task Description or Questions | Completed |  |  | If No, Define Corrective Action | Details or Information Used to Verify Content | Additional Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Yes | No | N/A |  |  |  |
| 1. | Has the Project Completion Date been entered into the Key Dates Module of SMGR? |  |  |  |  |  |  |
| 2. | Has the Project Completion Notification Email been sent to the LPA RC, NDOT State Rep? |  |  |  |  |  |  |
| 3. | Have all pay items and quantities been reviewed in accordance with the Documentation Verification Section of the NDOT Final Review Process Manual. |  |  |  |  |  |  |
| 4. | Is there documentation in the comp file that addresses the major items for overrun or under run? |  |  |  |  |  |  |
| 5. | If NDOT signs are damaged during construction, is there a letter in the fkile documentating the deductions? |  |  |  |  |  |  |
| 6. | If a project has a time extension, is there documentation to justify the number of days? |  |  |  |  | Check time extensions due to change orders, additional work, etc. |  |
| 7. | If a Time Extension has been granted, is there documentation to justify the extension? |  |  |  |  |  |  |
| 8. | Have all discrepancies noted in SiteManager been resolved? |  |  |  |  |  |  |
| 9. | Has the Quantity Acceptance Letter been sent to the contractor? |  |  |  |  |  | The contractor is given 14 days to respond to this letter. No response implies concurrence |
| 10. | Has the final Payroll Received Date been entered in the Checklist Events Date Module of SiteManager? |  |  |  |  |  |  |
| 11. | Have As-Built plans been prepared? |  |  |  |  |  |  |
| 12. | Does all item documentation equal the pay quantities shown on the Final Estimate? |  |  |  |  |  |  |